UIFactory

Azure Deployment Manual

Infrastructure, networking & multi-environment delivery (Dev → Test → Prod) · 2026-05-21

Audience. Platform/DevOps engineers provisioning UIFactory on Microsoft Azure. It covers the target architecture, required application changes, identity, secrets, networking, the data and AI tiers, compute/hosting, a three-environment topology, CI/CD, observability, and an ordered provisioning runbook.

Note. Names, CIDRs and SKUs are illustrative defaults — adapt them to your subscription's policies and IP plan.

# 1. Solution architecture

UIFactory is a two-tier web app: a NestJS API (Node 22) and a React/Vite single-page front end. It depends on a metadata database, an AI provider, Microsoft Entra ID for sign-in, and outbound access to the data sources and agent APIs that builders connect.

## 1.1 Component → Azure service mapping

| UIFactory component | Azure service | Notes |
| --- | --- | --- |
| NestJS API (container) | Azure Container Apps | HTTP on :3001, /api prefix; autoscale; revisions; health probe /api/health |
| React/Vite front end | Azure Static Web Apps or Blob static site | Built static assets; served behind the same front door as the API |
| Container images | Azure Container Registry (ACR) | Private registry; pulled via managed identity |
| Platform metadata DB | Azure Database for PostgreSQL Flexible Server | Replaces dev SQLite (see §2); private access |
| AI generation / chat | Azure OpenAI | Model deployments; or per-app Anthropic/OpenAI/agent APIs |
| Identity (SSO) | Microsoft Entra ID (Azure AD) | App registration; OIDC auth-code; Microsoft Graph for org directory |
| Secrets | Azure Key Vault | JWT_SECRET, SECRETS_KEY, AI keys, Entra client secret, DB password |
| Ingress / TLS / WAF | Azure Front Door (Premium) + WAF | Custom domain, TLS, routing /→frontend and /api/*→backend; Private Link to origin |
| Egress control | NAT Gateway and/or Azure Firewall | Stable outbound IP and/or FQDN filtering for data-source/agent calls |
| Networking | Virtual Network + Private Endpoints + Private DNS | Isolates DB, Key Vault, ACR, Azure OpenAI |
| Observability | Log Analytics + Application Insights | Logs, metrics, traces, alerts |
| IaC + CI/CD | Bicep/Terraform + GitHub Actions | Per-environment parameterization and gated promotion |

## 1.2 Reference topology (Mermaid — render in any Mermaid viewer)

flowchart LR
  U[Org users] -->|HTTPS| FD[Front Door + WAF]
  FD -->|/| FE[Front end: Static Web App]
  FD -->|/api/*  Private Link| ACA[Container Apps: NestJS API]
  subgraph VNet
    ACA --> PE1[(Private Endpoint)]
    PE1 --> PG[(PostgreSQL Flexible Server)]
    ACA --> PE2[(Private Endpoint)] --> KV[Key Vault]
    ACA --> PE3[(Private Endpoint)] --> AOAI[Azure OpenAI]
    ACA --> PE4[(Private Endpoint)] --> ACR[Container Registry]
    ACA --> FW[Azure Firewall / NAT GW]
  end
  FW -->|allowlisted FQDNs| EXT[External data sources / agent APIs]
  ACA -->|OIDC + Graph| ENTRA[Microsoft Entra ID]

# 2. Prerequisites & required application changes

## 2.1 Tooling & access

Azure subscription(s). Owner/Contributor + User Access Administrator on the target subscriptions.

Entra ID privileges. Ability to create app registrations and grant admin consent for Graph permissions.

Local tooling. Azure CLI (az), Bicep (or Terraform), Docker, Node 22, and GitHub repo admin for CI/CD.

DNS. A custom domain (e.g. uifactory.contoso.com) you can point at Front Door per environment.

## 2.2 Application changes required for production

The repository ships dev-friendly defaults. Make these changes before a production deployment:

Use PostgreSQL for metadata. Change the Prisma datasource provider from sqlite to postgresql and set DATABASE_URL to the Flexible Server connection string. Replace `prisma db push` with versioned migrations (`prisma migrate deploy`).

Containerize. Add a backend Dockerfile (Appendix A) and publish the front end as static assets (Appendix B).

Production cookies. Run with NODE_ENV=production so session cookies are Secure; set FRONTEND_URL to the public origin.

Per-environment Entra config. Set AZURE_AD_* and AZURE_AD_REDIRECT_URI to each environment's callback URL.

Encryption key. Provide a unique 32-byte SECRETS_KEY per environment (Key Vault); never reuse keys across envs.

Outbound policy. Decide ALLOW_PRIVATE_NETWORK / OUTBOUND_ALLOWLIST (see §5.3); keep private-IP blocking on in prod.

Ephemeral SQLite caveat. The SQLite *data-source* connector reads a file path on the container's local disk — fine for demos, but not durable in Container Apps. Prefer PostgreSQL/REST sources, or mount Azure Files if needed.

# 3. Identity & access (Microsoft Entra ID)

Register one application per environment (recommended) so redirect URIs, secrets and consent are isolated.

## 3.1 App registration

Create an app registration, e.g. 'uifactory-prod'.

Add a Web redirect URI: https://<env-host>/api/auth/callback (one per environment).

Create a client secret (store in Key Vault as the Entra client secret).

API permissions — delegated openid, profile, email (sign-in). For the organization directory picker add Microsoft Graph application permission User.Read.All and grant admin consent.

Record Tenant ID, Client ID; map them to AZURE_AD_TENANT_ID / AZURE_AD_CLIENT_ID / AZURE_AD_CLIENT_SECRET.

## 3.2 Managed identity & RBAC

Assign the Container App a user-assigned managed identity and grant least-privilege roles:

| Target | Role | Why |
| --- | --- | --- |
| Key Vault | Key Vault Secrets User | Read secrets at runtime / via Key Vault references |
| Container Registry | AcrPull | Pull the application image |
| Azure OpenAI | Cognitive Services OpenAI User | Call model deployments without a key |
| App Insights | Monitoring Metrics Publisher | Emit telemetry |

# 4. Secrets management (Key Vault)

Create one Key Vault per environment (RBAC-enabled, soft-delete + purge protection in prod, private endpoint). Reference secrets from Container Apps as secret references resolved by the managed identity.

| Secret / setting | App env var | Notes |
| --- | --- | --- |
| DB connection string | DATABASE_URL | postgresql://user:pass@host:5432/db?sslmode=require |
| Session signing key | JWT_SECRET | Long random string; unique per env |
| At-rest encryption key | SECRETS_KEY | 32-byte hex/base64 (openssl rand -hex 32); unique per env |
| Entra client secret | AZURE_AD_CLIENT_SECRET | From the app registration |
| Azure OpenAI key | AZURE_OPENAI_API_KEY | Optional if using managed identity instead |
| Other AI keys | ANTHROPIC_API_KEY / OPENAI_API_KEY | Only if a platform-default non-Azure provider is used |

Per-app AI/agent keys entered by builders are encrypted with SECRETS_KEY and stored in the database — they are not Key Vault secrets, so protect the database accordingly.

# 5. Networking & security

## 5.1 Virtual network & subnets (per environment)

Provision a dedicated VNet per environment (non-overlapping CIDRs so they can peer if needed). Example /16 plan:

| Subnet | Example CIDR | Purpose | Delegation |
| --- | --- | --- | --- |
| snet-aca | 10.x.0.0/23 | Container Apps environment (workload profile) | Microsoft.App/environments |
| snet-pe | 10.x.2.0/24 | Private endpoints (DB, KV, ACR, OpenAI) | — |
| snet-pg | 10.x.3.0/24 | PostgreSQL Flexible Server (VNet-integrated) | Microsoft.DBforPostgreSQL/flexibleServers |
| AzureFirewallSubnet | 10.x.4.0/26 | Azure Firewall (egress control) | — |
| snet-agw | 10.x.5.0/24 | (Optional) App Gateway if not using Front Door | — |

## 5.2 Private endpoints & private DNS zones

Disable public network access on the data/secret/AI tiers and reach them over Private Link. Link these private DNS zones to each VNet:

| Service | Private DNS zone |
| --- | --- |
| PostgreSQL Flexible Server | privatelink.postgres.database.azure.com |
| Key Vault | privatelink.vaultcore.azure.net |
| Container Registry | privatelink.azurecr.io |
| Azure OpenAI | privatelink.openai.azure.com |
| Storage (if used for frontend) | privatelink.blob.core.windows.net |

## 5.3 Ingress, egress & SSRF considerations

Ingress. Azure Front Door (Premium) terminates TLS, applies WAF, and routes / to the front end and /api/* to the Container App origin over Private Link. Serving both behind one host keeps auth cookies same-site (no CORS).

WAF. Managed rule set in Detection mode for Dev/Test, Prevention mode for Prod.

Egress. Route outbound through a NAT Gateway (stable egress IP to allowlist with partners) and/or Azure Firewall with FQDN application rules to control which external data sources/agent APIs the platform may reach.

SSRF guard. UIFactory blocks REST/agent/LLM URLs that resolve to private/reserved IPs. To allow specific internal data sources, prefer OUTBOUND_ALLOWLIST (host list) over ALLOW_PRIVATE_NETWORK=true; keep blocking enabled in prod.

NSGs. Apply NSGs to each subnet; allow only required flows (Front Door → ACA, ACA → PE subnet, ACA → firewall).

# 6. Data tier — Azure Database for PostgreSQL

Deployment. Flexible Server, VNet-integrated (private), TLS required, Microsoft Entra admin enabled.

Sizing. Burstable (B1ms/B2s) for Dev/Test; General Purpose with Zone-redundant HA for Prod.

Backups. 7 days (Dev) → 14 (Test) → 35 days with geo-redundant backup (Prod).

Migrations. Run `prisma migrate deploy` as a pre-deploy job (init container or pipeline step), not at every replica start.

Least privilege. Use a dedicated application role; do not use the server admin for the app connection.

# 7. AI services

Azure OpenAI. Create a resource per environment (or shared with per-env quotas), deploy the chat model(s), and set AZURE_OPENAI_ENDPOINT/DEPLOYMENT/API_VERSION. Prefer managed-identity access; otherwise store the key in Key Vault.

Provider flexibility. AI_PROVIDER selects anthropic | openai | azure-openai (auto-detected from keys). Apps may also override with their own provider key or an external agent API URL.

Private access. Use a Private Endpoint and disable public network access on the Azure OpenAI resource.

Cost & limits. Set TPM quotas per environment; add Front Door/APIM rate limiting if exposing AI-heavy apps broadly.

# 8. Compute & hosting

Container Apps environment. VNet-injected into snet-aca; internal ingress so only Front Door (Private Link) reaches it.

App settings. PORT=3001, NODE_ENV=production, FRONTEND_URL, AZURE_AD_*, DATABASE_URL, JWT_SECRET, SECRETS_KEY, AI vars — all as Key Vault secret references.

Health probe. Liveness/readiness on GET /api/health.

Scaling. Scale on HTTP concurrency; min replicas 0 (Dev) / 1 (Test) / 2+ (Prod) for warm capacity and zone spread.

Front end. Build with `npm run build`; deploy dist via Static Web Apps or Blob static website; front it with the same Front Door profile and route /api/* to the Container App.

# 9. Multi-environment strategy (Dev → Test → Prod)

Isolation. One resource group per environment (separate subscription for Prod is recommended). Separate VNet, Key Vault, PostgreSQL, Azure OpenAI, ACR (or a shared ACR with per-env repos).

Naming. rg-uifactory-<env>, ca-uifactory-<env>, pg-uifactory-<env>, kv-uifactory-<env>, with a region/instance suffix.

IaC. One Bicep/Terraform definition with per-env parameter files (dev/test/prod) — never hand-edit cloud resources.

Promotion. The same image digest flows Dev → Test → Prod; only configuration differs. Prod deploys require manual approval.

## 9.1 Environment configuration matrix

| Aspect | Dev | Test | Prod |
| --- | --- | --- | --- |
| Resource group / subscription | rg-uifactory-dev | rg-uifactory-test | rg-uifactory-prod (own subscription) |
| Container Apps replicas | 0–2 (scale to zero) | 1–3 | 2–10, zone-redundant |
| PostgreSQL | Burstable, no HA | Burstable/GP, no HA | General Purpose + Zone-redundant HA |
| Backup retention | 7 days | 14 days | 35 days, geo-redundant |
| Front Door WAF | Detection | Detection | Prevention |
| Ingress | Public host (optionally IP-restricted) | Private/internal | Private behind WAF + custom domain |
| Azure OpenAI | Shared/small quota | Dedicated | Dedicated, higher TPM |
| Deploy gate | Auto on merge | Auto + smoke tests | Manual approval |
| Data | Synthetic seed | Anonymized | Production (no seed) |

# 10. CI/CD pipeline

Recommended GitHub Actions flow (Azure DevOps equivalent works the same):

Build & test the backend and frontend; run type checks.

Build the backend container image and push to ACR tagged with the commit SHA.

Deploy to Dev (OIDC federated credentials — no stored cloud secret), running `prisma migrate deploy` as a pre-step.

Run smoke tests against Dev (e.g. GET /api/health, a login + catalog check).

Promote the same image to Test automatically; to Prod behind a required reviewer approval (GitHub Environments).

Use GitHub Environments (dev/test/prod) for per-environment secrets/variables and protection rules. See Appendix D.

# 11. Observability & operations

Telemetry. Application Insights for the API (requests, dependencies, exceptions); Container Apps logs → Log Analytics.

Alerts. 5xx rate, p95 latency, container restarts, PostgreSQL CPU/storage/connections, Azure OpenAI throttling (429).

Dashboards. An Azure Workbook per environment for golden signals and AI usage/cost.

Backup/DR. PostgreSQL PITR + geo-redundant backups in Prod; IaC enables full rebuild; document RPO/RTO targets.

Cost. Budgets + alerts per resource group; scale Dev to zero off-hours.

# 12. Ordered provisioning runbook (per environment)

High-level order (drive via IaC; az CLI shown for clarity). Repeat per environment with its parameters.

Resource group + Log Analytics workspace + Application Insights.

Virtual network and subnets (per §5.1); NSGs.

Private DNS zones (per §5.2) and link to the VNet.

Key Vault (RBAC, private endpoint) and seed secrets.

Azure Container Registry (private endpoint).

PostgreSQL Flexible Server (VNet-integrated, private) + application role/database.

Azure OpenAI resource + model deployment (private endpoint).

User-assigned managed identity + role assignments (per §3.2).

Container Apps environment (VNet-injected) + the API container app with Key Vault references.

Front end hosting (Static Web App / Blob static site).

Front Door + WAF: origins (front end, API via Private Link), routes (/ and /api/*), custom domain + TLS.

Azure Firewall / NAT Gateway + egress rules; finalize NSGs.

Entra app registration redirect URI for this environment; run DB migrations; deploy image; smoke test.

# Illustrative — prefer Bicep/Terraform for repeatability
az group create -n rg-uifactory-prod -l westeurope
az network vnet create -g rg-uifactory-prod -n vnet-uifactory-prod \
  --address-prefixes 10.20.0.0/16 --subnet-name snet-aca --subnet-prefixes 10.20.0.0/23
az keyvault create -g rg-uifactory-prod -n kv-uifactory-prod --enable-rbac-authorization true
az postgres flexible-server create -g rg-uifactory-prod -n pg-uifactory-prod \
  --tier GeneralPurpose --high-availability ZoneRedundant --public-access Disabled
az containerapp env create -g rg-uifactory-prod -n cae-uifactory-prod \
  --infrastructure-subnet-resource-id <snet-aca-id> --internal-only true
az containerapp create -g rg-uifactory-prod -n ca-uifactory-prod \
  --environment cae-uifactory-prod --image <acr>.azurecr.io/uifactory-api:<sha> \
  --target-port 3001 --ingress internal --user-assigned <mi-id> \
  --secrets database-url=keyvaultref:<kv-secret-uri>,identityref:<mi-id> \
  --env-vars NODE_ENV=production PORT=3001 DATABASE_URL=secretref:database-url

# 13. Security checklist

Public access disabled on PostgreSQL, Key Vault, ACR, Azure OpenAI (Private Endpoints only).

All secrets in Key Vault; none in images, pipelines, or app settings as plaintext.

Unique JWT_SECRET and SECRETS_KEY per environment; rotation procedure documented.

Front Door WAF in Prevention mode for Prod; custom domain with managed TLS.

Managed identity with least-privilege RBAC; no admin DB credentials in the app.

Egress restricted (firewall FQDN rules / NAT); SSRF private-IP blocking enabled in Prod.

Microsoft Graph admin consent limited to User.Read.All; review periodically.

Diagnostic logs and alerts enabled; budgets configured.

# Appendix A — Backend Dockerfile (sample)

# build stage
FROM node:22-alpine AS build
WORKDIR /app
COPY package*.json ./
COPY backend/package*.json backend/
RUN npm ci
COPY . .
RUN npm run build --workspace backend \
 && npx prisma generate --schema backend/prisma/schema.prisma

# runtime stage
FROM node:22-alpine AS runtime
WORKDIR /app
ENV NODE_ENV=production PORT=3001
COPY --from=build /app/node_modules ./node_modules
COPY --from=build /app/backend/dist ./backend/dist
COPY --from=build /app/backend/prisma ./backend/prisma
EXPOSE 3001
# run migrations then start (or run migrate as a separate pipeline step)
CMD ["sh","-c","npx prisma migrate deploy --schema backend/prisma/schema.prisma && node backend/dist/main.js"]

# Appendix B — Front end hosting

Build the SPA and publish the static output; route it through the same Front Door as the API.

npm run build --workspace frontend   # outputs frontend/dist
# Option 1: Azure Static Web Apps (deploy frontend/dist) — Front Door route '/'
# Option 2: Blob static website + Front Door origin
# Front Door routes:  '/' -> frontend origin,  '/api/*' -> Container App (Private Link)

# Appendix C — Bicep module checklist

network.bicep — VNet, subnets, NSGs, private DNS zones + links

data.bicep — PostgreSQL Flexible Server + private endpoint

secrets.bicep — Key Vault + secrets + access (RBAC)

ai.bicep — Azure OpenAI + deployment + private endpoint

registry.bicep — ACR + private endpoint

compute.bicep — managed identity, Container Apps env + app, role assignments

edge.bicep — Front Door + WAF + routes + custom domain; Firewall/NAT

main.bicep — composes modules; dev.bicepparam / test.bicepparam / prod.bicepparam

# Appendix D — GitHub Actions (sketch)

name: deploy
on: { push: { branches: [main] } }
permissions: { id-token: write, contents: read }
jobs:
  build:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - run: npm ci && npm run build
      - uses: azure/login@v2          # OIDC federated credentials
        with: { client-id: ${{ secrets.AZURE_CLIENT_ID }},
                tenant-id: ${{ secrets.AZURE_TENANT_ID }},
                subscription-id: ${{ secrets.AZURE_SUBSCRIPTION_ID }} }
      - run: az acr build -r $ACR -t uifactory-api:${{ github.sha }} -f Dockerfile .
  deploy-prod:
    needs: build
    environment: prod                 # requires reviewer approval
    runs-on: ubuntu-latest
    steps:
      - run: az containerapp update -n ca-uifactory-prod -g rg-uifactory-prod \
             --image $ACR.azurecr.io/uifactory-api:${{ github.sha }}

# Appendix E — Environment variable reference

| Variable | Purpose |
| --- | --- |
| PORT | API listen port (3001) |
| NODE_ENV | Set 'production' for Secure cookies |
| FRONTEND_URL | Public origin; used for CORS + OIDC redirects |
| DATABASE_URL | PostgreSQL connection string (prod) |
| JWT_SECRET | Signs session cookies |
| SECRETS_KEY | 32-byte AES key for secrets at rest |
| AZURE_AD_TENANT_ID / CLIENT_ID / CLIENT_SECRET | Entra OIDC sign-in |
| AZURE_AD_REDIRECT_URI | https://<host>/api/auth/callback |
| ADMIN_EMAILS | Emails granted admin on first login |
| AI_PROVIDER | anthropic ¦ openai ¦ azure-openai (optional) |
| AZURE_OPENAI_ENDPOINT / DEPLOYMENT / API_VERSION / API_KEY | Azure OpenAI access |
| ANTHROPIC_API_KEY / OPENAI_API_KEY | Non-Azure platform providers (optional) |
| ALLOW_PRIVATE_NETWORK / OUTBOUND_ALLOWLIST | SSRF egress policy |